## Slide 1
19th June 2013 - videoconference
23rd IG Meeting South Gas Regional Initiative

## Slide 2: 23rd IG meeting SGRI- Agenda

## Slide 3
II. Capacity allocation mechanisms
II.1. CAM Roadmap in SGRI
II.2. 2013 Auction between Spain and Portugal
II.3. CAM platform
Area of work | Responsible | Starting | Deadline
OSP France-Spain: annual allocation of short-term capacities | TSOs | Nov. (yearly) | Dec. (yearly)
CAM harmonisation proposal PT-SP | NRAs-TSOs | Jan. 2011 | Jun. 2012 (COMPLETED)
CAM harmonisation proposal in the whole region | NRAs-TSOs | Jan. 2012 | Dec. 2013
Set up a common TSO Allocation Platform: Roadmap and Implementation | TSOs | Jul. 2012 | Dec. 2014

## Slide 4
II.1. CAM Roadmap in SGRI. Progress
(for information by Regulators)
II. Capacity allocation mechanisms

## Slide 5
Roadmap calendar for the early implementation of CAM NC in South Region
TSOs and NRAs agree on proposal CAM harmonisation in SGRI – 19 Nov 2012 (20th IG)
Further discussion with TSOs
Draft Roadmap submitted to Public Consultation – March 2013
NRAs analysis and presentation 7 answers received – 30 April 2013 (19th SG)
NRAS approve and publish CAM Roadmap – beginning June 2013
II. Capacity allocation mechanisms
Draft CAM NC approved by Comitology - middle April 2013 – not published – shall apply from 1 Nov 2015
Discussion and definition of CAM process
June 2013
Start development of IT System
Start analysis regulation changes
Summer 2013
IT ready
Regulation in place
Draft MOUs
December 2013
Way forward

## Slide 6
II. Capacity allocation mechanisms
Next steps:
  Agreement on unbundled capacity allocation, interruptible capacity, backhaul
  Available capacity for the next years from October 2014 onwards: quarterly, yearly and 15 years – presented in last SG
  First annual yearly capacity auction in March 2014 or March 2015:
      Yearly capacity products from Oct 2014
  Annual quarterly capacity auction in June 2014:
      Quarterly capacity products from Oct 2014 to September 2015.
      Using a common IT platform
  First rolling monthly auction: 3rd Monday of September 2014
  Daily auctions from October 2014. It will be subject to availability to connect the TSOs IT systems and the common platform in due time to offer the product.
  SPAIN-PORTUGAL

## Slide 7
II. Capacity allocation mechanisms
Next steps:
  Definition of the available bundled capacity for the next 15 years from October 2014 onwards in the two flow directions.
  Implementation of a VIP, adding the capacity of the two physical IPs: Larrau+Irún and Biriatou.
  Agreement on unbundled capacity allocation, interruptible capacity, backhaul.
  Capacity products to be offered before March 2014:
      Monthly products from April 2014 to Sept 2014
  First annual yearly capacity auction in March 2014:
      Yearly products from Oct 2014.
      Using a common IT platform
  SPAIN-FRANCE

## Slide 8
II. Capacity allocation mechanisms
Next steps:
  First annual quarterly capacity auction in June 2014:
      Quarterly products from October 2014 to September 2015
  First rolling monthly auction: 3rd Monday of September 2014
  Daily auctions from October 2014. Subject to availability to connect the TSOs IT systems and the common platform
  SPAIN-FRANCE

## Slide 9
II. Capacity allocation mechanisms
Next steps:
  FRENCH BALANCING ZONES
  CRE has launched a PC from 5 June to 26 June 2013 – proposals to offer capacity product from April 2014 to September 2014
  IP between GRTgaz North and South areas: highly congested since 2012
    Available capacity as of October 2014 to be allocated up to 2018 when a single PEG France should be implemented.
    GRTgaz North to GRTgaz South: capacity to be allocated over four years in two separated phases: a first pro rata allocation taking into account shippers’ delivery commitments and an auction in the second phase, with individual shippers’ bids limited to one third of the total capacity offered.
    GRTgaz South to GRTgaz North: auctions in the form of yearly products.
  IP between GRTgaz South and TIGF areas: no congestion at the moment.
    Single PEG GRTgaz South-TIGF will be implemented as of April 2015.
    Capacity to be allocated in the two semesters April 2014-September 2014 and October 2014-March 2015: OSP with pro rata in case of over-demand (taking place right after the allocation at the GRTgaz North-South IP).

## Slide 10: II.1 Draft CAM Roadmap in the Region
Agreement | Committed date | Delivered date
Definition of available capacity and standard products, from Oct 2014 to Set 2028 | 30 April | PT/SP border DELIVERED – 30 April FR/SP border PENDING
Proposal of capacity split for the different auctions - LT | 30 April | PT/SP border DELIVERED – 30 April FR/SP border PENDING
Proposals of Short Term decisions on the initial products and the calendar | Before 10th May | PC ongoing in France until 26 June
Detailed definition of IT development | 30 April | NOT DELIVERED
Approval of CAM Roadmap by NRAs | March 2013 | DELAYED - June 2013

## Slide 11: II.1 Draft CAM Roadmap in the Region
  Next steps:
  Definition of IT system modification DEADLINE
  TSOs to present NRAs an Implementation plan ------------------ 19 July 2013
      Capacity booking platform
      Detailed changes in the IT systems to use and integrate the information from the capacity auctions procedures and the nomination, renominations procedures, secondary market...
      Deadlines for implementation.
      Requirements of the users IT system to access TSOs systems.
      Calendar for testing the TSOs IT systems.
      IT systems implementation should start in September 2013 at the latest.

## Slide 12
II. Capacity allocation mechanisms
Next steps:
Regulatory needs (I) DEADLINE
  TSOs to propose regulators ------------------------------------------------------ 15 Sep 2013
  From Oct-2014 till Sep-2028, at the countries’ borders, and in both directions:
    Detail of available capacity (MWh/day), split LT/ST capacity to be offered to the market.
    Definition of standard products (MWh/day to be offered as yearly products, quarterly products, monthly products and daily products).
    Nomination and renomination calendar
    They will also propose a detailed description of the information to be released to the market, a release calendar and the format and medium to publish the information.
  Regulators to agree and communicate -------------------------------------- Next SGRI meeting

## Slide 13
II. Capacity allocation mechanisms
Next steps:
Regulatory needs (I) DEADLINE
  Regulators to present ----------------------------------------------------- Next SGRI meeting
    Summary of the changes and regulatory modifications required in the national regulation to implement the CAM auctions, including a proposal of a calendar to introduce the required changes.
    A work plan to agree on:
    Implementation of the virtual interconnection point, where required.
    Price related issues: reserved price, price steps, revenues allocation, subscribers’ fares, etc.
    Contracts
    Secondary capacity market principles: requirements and conditions (i.e., bundled virtual capacity to remain as allocated in the auction)

## Slide 14
II. Capacity allocation mechanisms
Next steps:
WORK PLAN | Committed date
TSOs to propose the implementation plan for the IT Systems | 19 Jul 2013
TSOs to propose (from Oct-2014 till Sep-2028, at the borders in both directions): Available capacity Standard products Nomination/renomination calendar Information to be released to the market | 15 Sep 2013
Regulators to agree and communicate: | Next SGRI meeting
Regulators to present: National regulatory changes and implementation calendar Work plan to agree on implementation of VIP, price issues, contract issues and secondary capacity market principles | Next SGRI meeting

## Slide 15
II.2. 2013 Auction between Spain and Portugal
(for information by TSOs)
II. Capacity allocation mechanisms

## Slide 16
II.3. CAM platform
(for information by TSOs)
II. Capacity allocation mechanisms

## Slide 17
III. Congestion Managament Procedures
III.1. Agreed issues and aspects under discussion for the CMPs implementation by October 2013. Next steps
Area of work | Responsible | Starting | Deadline
CMP harmonization in the whole region | NRAs-TSOs | Oct. 2012 | Oct. 2013
CMP harmonization in the whole region (including UIOLI firm ST) | NRAs-TSOs | Oct. 2012 | Jul. 2016

## Slide 18
III. Congestion Management Procedures
III.1. Agreed issues by NRAs and aspects to be proposed by TSOs
    CMP implementation proposal in Spain
    CMP implementation proposal in France
(for information by Regulators)

## Slide 19
III. Congestion Management Procedures
CMP implementation proposal in Spain
General rules
TSOs will apply the CMP and will provide users with periodical information on their application. They will also give information to the regulator at its request.
Regulator will be responsible for monitoring the application of CMP and solving possible disagreements between TSOs and users.
TSOs will coordinate and cooperate with adjacent TSOs in order to release, offer and allocate bundled capacity on both side of the border.
Allocation of bundled capacity will be prioritized over allocation of unbundled capacity.
Scope
Capacity at international connections with Europe

## Slide 20
III. Congestion Management Procedures
Capacity surrender
TSOs will accept surrender of products with a duration equal to a month or higher. Bundled and unbundled capacity, as well as total and partial surrender, both in quantity and period, will be accepted. Capacity initially allocated as bundled won’t be released unbundled.
Released capacity will be offered in the first allocation process after the surrender. The surrender will be communicated in advance:
 |  | CAM AUCTIONS |  | 
Capacity released | Communication of the surrender | Auction date | Product offered | 
Annual (Oct n - Sep n+15) | Up to 40 days before the auction | 1º Monday Mar n | Annual (Oct n - Sep n+15) | 
Quarterly from annual products (Oct n - Sep n+1) | Up to 20 days before the auction | 1º Monday Jun n | Quarterly | Oct n - Dec n
 |  |  |  | Jan n+1 - Mar n+1
 |  |  |  | Apr n+1 - Jun n+1
 |  |  |  | Jul n+1 - Sep n+1
Month (m+1) from quarterly or annual products | Up to 10 days before the auction | 3er Monday Month m | Month (m+1) | 
CMP implementation proposal in Spain

## Slide 21
III. Congestion Management Procedures
Capacity surrender
Released capacity will be adapted to the products allocated in the allocation process conducted by the TSOs. Surrendered unbundled capacity, when possible, will be bundled before sold.
Surrendered capacity to be reallocated only after all the available bundled capacity has been allocated and before allocating capacity from LT UIOLI mechanism.
When several surrendered equivalent products exist, the allocation priority will be time stamp.
Shippers cannot impose conditions on the sale of their surrendered capacity.
When the capacity reallocation involves a price lower than the original, this won’t be a cost for TSOs and the primary capacity holder will cover the difference.
TSOs and primary capacity holders will not receive any revenue coming from the sale of surrendered capacity.
CMP implementation proposal in Spain

## Slide 22
III. Congestion Management Procedures
Capacity surrender
Primary holders retain rights and obligations till the surrender capacity is allocated and will continue paying for it as usually, according to what established in the corresponding access contract.
In order to allow TSOs to offer surrendered capacity in the ordinary allocation processes, surrendered capacity won’t be offered in the secondary market since the surrender till the communication of allocation results by the TSOs.
TSOs will provide primary capacity holders with the following information, for each surrender:
Priority of their surrendered capacity in the allocation process
Results of the allocation process: capacity reallocated in quantity and period, the reallocation price and the price to be paid by the primary holder, when corresponding.
Transitory period
Until the CAM NC is applied, TSOs will accept the capacity when surrendered. When necessary, the surrendered capacity will be adapted in order to be sold in the first allocation process.
CMP implementation proposal in Spain

## Slide 23
III. Congestion Management Procedures
LT UIOLI
Every April, TSOs will review the capacity utilization of those users with annual and quarterly products when their contracted capacity lasts more than one year
TSOs will review the utilization level in two periods: from 1 April to 30 September in the previous year and from 1 October in the previous year to 30 March in the current year.
The utilization level, in percentage, will be calculated as following:
average of daily capacity use
average of daily contracted capacity
There will be systematic underutilization of the contracted capacity if one of the following happens:
In the both periods the utilization level is under 80%
In both periods there are, at least, 30 days when the user firstly nominates above 80% of the contracted capacity, and later renominates under 80% of the contracted capacity
X 100
CMP implementation proposal in Spain

## Slide 24
III. Congestion Management Procedures
LT UIOLI
When the TSOs detects underutilized capacity, TSOs will check if unused capacity has been offered in the secondary market under reasonable conditions. Reasonable conditions will mean that the user has offered the capacity at a price equal to or lower than the maximum between the two following quantities:
The price paid by the user for the capacity
The reserve price at the moment the user offered the capacity in the secondary market
If there is capacity underutilization and capacity has not been offered in the secondary market under reasonable conditions, the TSO will withdraw user’s capacity. Underutilization will be only justified (and capacity won’t be withdrawn) when technical failure occurs in the infrastructure.
CMP implementation proposal in Spain

## Slide 25
III. Congestion Management Procedures
LT UIOLI
Capacity will be withdrawn during the following gas year (from October in the current year to September in the next year) and offered firstly in the quarterly auction and afterwards in the monthly auctions.
The capacity to be withdrawn will be calculated as a percentage of the already contracted capacity in the following gas year. The percentage will represent the minimum level of unused capacity in the two analysed periods:
Underutilization level (%) = 100 – maximum utilization level in the two periods
CMP implementation proposal in Spain

## Slide 26
III. Congestion Management Procedures
LT UIOLI
CMP implementation proposal in Spain

## Slide 27
III. Congestion Management Procedures
LT UIOLI
Withdrawn capacity will be reallocated in the allocation process after all the available technical capacity and the surrendered capacity have been allocated.
When in the allocation process demanded capacity is lower than withdrawn capacity and the last one belongs to two or more users, a pro-rata mechanism will be applied. When the same user has more than one contract affected, the capacity from the cheaper contract will be withdrawn in first place.
When the capacity reallocation involves a price lower than the original, this won’t be a cost for TSOs and the primary capacity holder will cover the difference.
TSOs and primary capacity holders will not receive any revenue coming from the sale of withdrawn capacity.
CMP implementation proposal in Spain

## Slide 28
III. Congestion Management Procedures
LT UIOLI
Primary holders retain rights and obligations till the withdrawn capacity is allocated and will continue paying for it as usually, according to what established in the corresponding access contracts.
In order for TSOs to offer withdrawn capacity in the ordinary allocation processes, withdrawn capacity won’t be offered in the secondary market in the periods:
From 20 days before the auction till the communication of the allocation process, in the case of quarterly products
From 10 days before the auction till the communication of the allocation process, in the case of monthly products
CMP implementation proposal in Spain

## Slide 29
III. Congestion Management Procedures
LT UIOLI
Annually, before end of May, TSOs will provide users with the following information:
Contracts to be reviewed
Capacity to be withdrawn and detail of how it has been calculated
Allocation processes where the withdrawn capacity will be offered
Periods when the withdrawn capacity cannot be offered in the secondary market
TSOs will also report users on the allocation processes results, detailing the capacity that has been reallocated, in quantity and period, the reallocation price and the price to be paid by the primary holder, when corresponding.
Transitory period
Until the CAM NC is applied, TSOs will apply the current LT UIOLI mechanism in place on the Spanish border, regulated in Royal Decree 949/2001.
CMP implementation proposal in Spain

## Slide 30
III. Congestion Management Procedures
OVERSELLING AND BUYBACK
TSOs and the Technical System Manager will be responsible for the application of an overselling and buyback mechanism, which will oversell firm daily capacity.
The Technical System Manager, in cooperation with TSOs, will define in detail, justify and publish:
A methodology to calculate the additional capacity to be oversold
Conditions to establish if buyback is necessary
The technical and commercial tools to be applied before the buyback mechanism is launched, including interruption of interruptible capacity.
CMP implementation proposal in Spain

## Slide 31
III. Congestion Management Procedures
OVERSELLING AND BUYBACK
Daily, once the nomination period is closed, the Technical System Manager, in cooperation with TSOs, will calculate the expected capacity utilization in the following gas day at every interconnection, accordingly to nominations and the most probable upwards renominations.
When this utilization is under a % of the contracted capacity, the TSO, after communication to the Technical System Manager, will offer daily additional capacity for the following gas day. The offer will be published within 1 hour after the nomination period is closed.
The calculation of the daily additional capacity for the month will start the previous month and will take into account capacity contracted in this months, utilization programs, nominations, historical utilization rates and profiles reflecting TSOs’ risk when offering additional capacity to the market.
CMP implementation proposal in Spain

## Slide 32
III. Congestion Management Procedures
OVERSELLING AND BUYBACK
Daily additional capacity will be allocated after the technical available capacity
The price of daily addition capacity will be the resulting of the allocation process in which it is offered
90% of the income from the sell of daily additional capacity will be intended for the gas system. The rest (10%) will be intended for the TSO.
The Technical System Manager will be responsible for assessing the conditions to launch the buyback mechanism.
Once the nomination period is closed, the Technical System Manager, in cooperation with TSOs, will check the capacity nominated at every interconnection. If this quantity is higher than the facility’s technical capacity, the Technical System Manager will apply the established technical and commercial tools. If after that there is still nominations that can not be attended, the Technical System Manager will tell the affected TSO, indicating the capacity to be bought from users.
Then, the TSO will launch the buyback mechanism.
CMP implementation proposal in Spain

## Slide 33
III. Congestion Management Procedures
OVERSELLING AND BUYBACK
Shippers won’t be able to renominate upwards when the buy-back mechanism is launched.
The buyback mechanism will be an auction
TSOs will communicate interconnection users the capacity to be buyback asap. Users will have 1 hour to present their bids. The bid will contain the capacity offered to be sold and the price, indicated as a multiplier of the tariffs in force, with an upper limit of 1.5.
TSOs will buy the capacity at the lowest price. When bought capacity belongs to more than one user, a pro-rata mechanism will be applied.
If the capacity offered by users is lower than TSOs’ needs, users which bought capacity in the daily allocation process will be interrupted. Interruption will affect firstly to users which paid the lowest price, and will continue till TSOs capacity needs are covered. In case of users with the same price, a pro-rata mechanism will be applied.
CMP implementation proposal in Spain

## Slide 34
III. Congestion Management Procedures
OVERSELLING AND BUYBACK
90% of the expenses in buying the capacity back will be covered by the gas system. The rest (10%) will covered by the TSO.
Annually, before the year’s end, TSOs will send the regulator the overselling and buyback accounts, indicating incomes and expenses. If the incomes are higher than expenses, the regulator may modify the percentage to be intended for the gas system.
TSOs and the Technical System Manager, for each interconnection, will publish on their website and keep an updated register of:
The utilization average of contracted capacity in the previous 60 days, detailing how it has been calculated.
Total daily additional capacity offered every day
Additional capacity sold every day
Besides, when the buyback mechanism is launched, TSOs will publish the capacity to be bought back, aggregated information on users’ bids and the buyback mechanism results.
CMP implementation proposal in Spain

## Slide 35
III. Congestion Management Procedures
III.1. Agreed issues by NRAs and aspects to be proposed by TSOs
    CMP implementation proposal in Spain
    CMP implementation proposal in France
(for information by Regulators)

## Slide 36
III. Congestion Management Procedures
CMP implementation proposal in France
Public consultation from 4 to 23rd April on the TSOs proposal of implementation discussed within the South GRI.
  19 responses received: 10 network users, 3 national associations, 3 TSOs, 2 infrastructure operators, 1 confidential
  Contributions received from CNE, BNetzA and CREG
CRE’s deliberation planned end of June
  Publication of the risk analysis for the OS/BB scheme
  Publication of non-confidential responses to the public consultation.
Process for implementation on 1st October 2013

## Slide 37
III. Congestion Management Procedures
CMP implementation proposal in France
CMP: surrendered capacity to be reallocated only after all the available capacity has been allocated.
CAM: All firm capacity shall be offered as bundled capacity
   The surrendered bundled product considered to be reallocated only after all the available bundled products have been allocated. The TSOs reallocate the bundled surrendered capacity first, before available unbundled capacity.
CAM: Share of the technical capacity systematically set aside for short term products
   Annual products can only be reallocated during the commercialization of quarterly and monthly products.
Capacity surrender mechanism

## Slide 38
III. Congestion Management Procedures
CMP implementation proposal in France
Implementation at all IPs including third countries IPs
  The user will have the possibility to surrender in full or in part his initial capacity in terms of volume and/or duration.
  Surrendered products under the form of quarterly products (until 4 consecutive products) and monthly products
  If the surrendered capacity is not reallocated, capacity is given back to the user after the auction.
  Time stamp rule for the reallocation of surrendered products.
  The user does not have the possibility to unbundle a bundled product.
Capacity surrender mechanism

## Slide 39
III. Congestion Management Procedures
CMP implementation proposal in France
Financial obligations of the initial holder of the capacity
  No systematic fees will be applied on the surrender mechanism.
  If the initial price (P1) is lower than the price when reallocated the capacity (P2): the shipper is relieved from any payment obligation
  If the initial price (P1) is higher than the price of the reallocated capacity (P2): price invoiced to the shipper is the difference between P1 and P2.
Capacity surrender mechanism

## Slide 40
III. Congestion Management Procedures
CMP implementation proposal in France
  The implementation of the overselling and buy-back mechanism is based on a risk analysis for each IP to be updated regularly.
  According to current results of the risk analysis, only the IP of Taisnières H (FR – BE) and Obergailbach (FR – DE) will be concerned by this mechanism on 1st October 2013.
On Taisnières H and Obergailbach, additional capacity (5% of technical capacity) will be offered on quarterly, monthly and day-ahead products.
Overselling and buy-back mechanism

## Slide 41
III. Congestion Management Procedures
CMP implementation proposal in France
Interim buy-back mechanism on 1st October 2013:
  When the buy-back procedure is launched, the users do not have the right anymore to revise upwards their renominations on the concerned point until the end of the gas day.
  First phase : based on a voluntary participation of the users to the buy-back – manual procedure by the TSO on 1st October until the implementation of an electronic European platform (PRISMA).
  Second phase: if this voluntary phase is not sufficient to solve the physical problem  default rule: buy-back based on the prorata of the firm booked capacities at the IP.
  Buy-back price under discussion (based on the market spreads with a cap, based on the clearing price of the day-ahead auction…)
Coordination with adjacent NRAs – TSOs is ongoing.
Overselling and buy-back mechanism

## Slide 42
III. Congestion Management Procedures
CMP implementation proposal in France
Already implemented in France since 2007 at all IPs including third countries IPs
Minor adjustments needed to be in line with the CMP Regulation
  The TSOs informs CRE in case of systematic underutilization and if capacity has not been offered in the secondary market under reasonable conditions, and if no proper justification is provided by the network users.
  In case other users request firm capacity on the entry-exit point, the TSO analyses the congestion situation of the entry-exit point.
  The withdrawal is proposed by the TSO to CRE.
  The final decision is taken by CRE, after consultation/coordination of this withdrawal in case of bundled products with adjacent NRAs.
TSOs regularly provide CRE with data on individual subscriptions and flows.
UIOLI long term

## Slide 43
IV. Infrastructures
Area of work | Responsible | Starting | Deadline
Regular update and publication in CEER website of project status of OS 2013 and 2015 | TSOs-NRAs | Dec. (yearly) | Jun. (yearly)
Drafting of the South Regional Investment Plan 2012 | TSOs | Jul. 2011 | Jan. 2012 (COMPLETED)
Feedback to ENTSO-G on contents and methodology of the regional investment plan | NRAs | Jan. 2012 | Jul. 2012 (COMPLETED)
Input to ENTSO-G for the Community-wide TYNDP 2013 | TSOs | Jan. 2012 | Apr. 2013
Creation of a working group in the region in order to test the process of PCI identification | NRAs -TSOs | Mar. 2012 | March 2013
Drafting of the South Regional Investment Plan 2014 | TSOs | Jan. 2013 | Apr. 2014
IV.1. 2013 South Gas Regional Investment Plan (GRIP)

## Slide 44
IV.1. 2013 South Gas Regional Investment Plan (GRIP)
(for information by TSOs)
IV. Infrastructures

## Slide 45
V. AOB and next meetings

## Slide 46
Next meetings:
IG meeting?
SG meeting in September?
V. CALENDAR 2013