## Slide 1
Madrid, 30th April 2013
19th SG Meeting South Gas Regional Initiative

## Slide 2: Agenda

## Slide 3
II. Capacity Allocation Mechanisms
Area of work | Responsible | Starting | Deadline
OSP France-Spain: annual allocation of short-term capacities | TSOs | Nov. (yearly) | Dec. (yearly)
CAM harmonisation proposal PT-SP | NRAs-TSOs | Jan. 2011 | Jun. 2012 (COMPLETED)
CAM harmonisation proposal in the whole region | NRAs-TSOs | Jan. 2012 | Dec. 2013
Set up a common TSO Allocation Platform: Roadmap and Implementation | TSOs | Jul. 2012 | Dec. 2014
II.1. Status of CAM Roadmap in SGRI
II.2. Available capacity, standard products and IT systems
II.3. 2013 Auction between Spain and Portugal
II.4. Update information on PRISMA
II.5. Next steps and calendar

## Slide 4
II. Capacity Allocation Mechanisms
II.1. Status of CAM Roadmap in SGRI
(for information by regulators)

## Slide 5
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for South Gas Regional Initiative
  GOAL: early implementation of the provisions from the CAM NC
  In line with the Roadmap for the early implementation of the CAM NC, developing by ACER and ENTSOG.
1
2
3

## Slide 6
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for SGRI
  A consultation to the market was launched in March 2013 in ACER website.
  7 answers have been received: 5 from shippers, 1 TSO, 1 association.
  Main comments on:
    Welcome the process (7).
    Coordination (5) among NRAs and TSOs is necessary to reach the goals, avoid unnecessary bureaucracy.
    Platform to allocate capacity (4):
      Cost to be shared and efficient: competent authorities role, consumers paying the bill...
      Decision to be taken by both TSOs adjacent at the border.
  COMMENTS RECEIVED FROM PUBLIC CONSULTATION (I)

## Slide 7
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for SGRI
  Capacity to set aside (2): disagree with the proposal 80/20 for the annual auction of Q capacity products at SP-FR border.
  According to CAM NC: at least 20% of the technical capacity at IP
    10% yearly capacity to be offered not early than the annual auction during the 5th gas year preceding the start of the relevant gas year
    10% quarterly capacity to be offered not early than the annual auction during the gas year preceding the start of the relevant gas year
  Contracts:
    Rights of the existing contracts to be maintained (2), unbundled contracts should be respected but adapted to bundled conditions.
    Capacity to be sold in the VIP, ASAP (1).
    Benefits of the bundled products (1) in LT contracts are not demonstrated
  COMMENTS RECEIVED FROM PUBLIC CONSULTATION (II)

## Slide 8
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for SGRI
  SP-PT border
    Auction in June 2013 (1): yearly capacity products to be offered first in order to shippers can obtain yearly flat capacity when supplying a customer from neighbouring country.
    Products to be offered for more than one year (3) to increase the competition in the PT market
  Regulatory harmonization is needed (2):
    Gas year and gas day / Gas quality
    Procedures and scheduled for nomination
    Shipper single licensing to operate in the Region
  Issues to be developed together with CAM issues (1):
    CMP: maximize offered capacity, avoid capacity hoarding, same criteria
    Secondary market: a single one for each VIP
  COMMENTS RECEIVED FROM PUBLIC CONSULTATION (III)

## Slide 9
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for SGRI
DEADLINE | RESPONSIBLE | TASKS
1 March 2013 | NRAs | Public Consultation on the CAM Roadmap until 19 March
End March 2013 | NRAs | NRAs approval of CAM Roadmap
Before 15 March 2013 | TSOs | Available capacity in all borders, for the next 15 years. Proposal of capacity split for auctions beyond Oct 2014
Before 29 March 2013 | TSOs | Definition of the CAM plataforms capabilities. IT system calendar of development, interface to primary and secondary markets, integration with nomination and renomination schemes
30 April 2013 | TSOs | TSOs Document containing the available capacity, standards products and IT systems
Summer 2013 | TSOs | TSOs proposal of developments of IT systems: definition, functions, calendar
Summer 2013 | NRAs | NRAs approval of national regulation modifications to be adapted to new rules
December 2013 | NRAs/TSOs/STK | IT ready. Regulation in place. Draft MoUs

## Slide 10
II. Capacity Allocation Mechanisms
II.1. CAM Roadmap for SGRI
  Way forward
  Second annual auction between SP-PT in June.
  Publish CAM Roadmap asap
  Make progress on the documents to be elaborated by NRAs-TSOs.
  Discussions and definition of the capacity products, available capacity and IT systems– asap
  Start of the implementation of IT systems –September 2013.
  Start of proposing national regulation modification – September 2013.

## Slide 11
II.2. Available capacity, standard products and IT systems
(for information by TSOs)
II. Capacity Allocation Mechanisms

## Slide 12
II. Capacity Allocation Mechanisms
II.3. 2013 Auction between Spain and Portugal
(for information by TSOs)

## Slide 13
II. Capacity Allocation Mechanisms
II.4. Update information on PRISMA
(to be presented by TSOs)

## Slide 14
II. Capacity Allocation Mechanisms
II.5. Next steps and calendar
(for discussion)

## Slide 15
III. Congestion Management Procedures
  III.1. Status of CMP Roadmap in SGRI (for information by regulators)
  III.2. Detailed proposal on surrender and LT UIOLI (for information by TSOs)
  III.3. Next steps and calendar (for discussion)
Area of work | Responsible | Starting | Deadline
CMP harmonisation in the whole region | NRAs-TSOs | Oct 2012 | Oct.2013
CMP harmonisation in the whole region (including UIOLI firm ST) | NRAs-TSOs | Oct 2012 | Jul. 2016

## Slide 16
III. Congestion Management Procedures
III.1. Status of CMP Roadmap in SGRI
(for information by regulators)

## Slide 17
III. Congestion Management Procedures
Agreed issues
TSOs must accept any surrender capacity except for DA and WD. Total and partial surrender, both in quantity and period will be accepted.
Shippers cannot impose conditions on the sale of their surrendered capacity.
Primary holders retain rights and obligations till the surrender capacity is allocated.
Surrendered capacity to be reallocated only after all the available bundled capacity has been allocated. If available unbundled capacity exists:
  TSOs sell the bundled surrendered capacity in first place or
  TSOs unbundle the surrendered capacity, and sell part of it once bundled to the available unbundled capacity. There is a risk that the initial holder of the bundled product ends up with only part of its surrendered bundled capacity sold and he retains his rights and obligations for the other part of the surrendered bundled product (under discussion within the CAM TF of ACER).
Implementation of Capacity surrender by October 2013 (I)

## Slide 18
III. Congestion Management Procedures
Agreed issues (cont.)
Surrendered capacity will be sold as short term products (yearly products as quarterly and monthly products, quarterly products as monthly products), surrendered monthly products remain the same.
When several surrendered equivalent products exist, the allocation priority will be time stamp.
Primary capacity holder will not receive any revenue coming from the sale of his surrendered capacity.
Implementation of Capacity surrender by October 2013 (II)

## Slide 19
III. Congestion Management Procedures
Points under discussion
Allocation of available unbundled capacity before the allocation of surrendered capacity.
  Preference for bundled it
Surrender of monthly products
  TSOs cannot accept surrender of monthly products bought in the rolling monthly auction, since they cannot be sold due to the schedule of the auctions (under CAM network monthly products are commercialised through rolling monthly auctions).
Possible fees for users that surrender capacity
  TSOs consider that primary holders should be charged with a fee for reselling the surrendered capacity in order to dismiss users from hoarding.
If surrendered capacity is reallocated at a price lower than the initial price.
  TSOs’ proposal is to charge primary holders the difference if the surrendered capacity is resold at a lower price than the one paid by the primary holder.
Implementation of Capacity surrender by October 2013 (III)

## Slide 20
III. Congestion Management Procedures
Agreed issues
Affected contracts: contracts with duration of more than one year or recurring quarters covering at least two years, for bundled and unbundled capacity.
TSOs make an analysis in advance of the auctions, to know if there are underutilised contracts and if this capacity has been offered to the market. If capacity requests could not be satisfied due to lack of capacity, the UIOLI mechanism will be applied and the capacity will be released.
NRAs will establish a common approach of what “capacity offered under reasonable conditions” mean.
TSOs provide annually NRAs with information to monitor capacity use.
80% is the minimum utilization rate required to avoid application:
  Every year, capacity use in two periods (April-September and October-March) will be analysed. Systematically renominations downwards will be also analysed too.
  An average utilisation over 80% during one of the two periods must be sufficient to avoid the UIOLI
Implementation of UIOLI LT by October 2013 (I)

## Slide 21
III. Congestion Management Procedures
Agreed issues (cont.)
Implementation of UIOLI LT by October 2013 (II)
Primary holders retain rights and obligations till the released capacity is allocated.
Released capacity to be offered in quarterly capacity auctions (June) .
When there is a difference between the duration of capacity products released and requested, the products allocated will follow the CAM NC standard products.

## Slide 22
III. Congestion Management Procedures
Implementation of UIOLI LT by October 2013 (III)
Points under discussion/ to be proposed initially by TSOs
The formula to calculate the capacity use.
Some examples are required for an appropriate assessment: Average use
How to release the underused capacity of year n, if the shipper has a different booked capacity in year n+1 (i.e., capacity booked in year n+1 is lower that the underused capacity in year n).
What can be considered as “systematically renominations downwards” and how to calculate it.

## Slide 23
III. Congestion Management Procedures
Agreed issues
Implementation of Oversubscription and buy back by October 2013 (I)
TSOs must produce a proposal with a dynamic approach to define the firm additional capacity to be sold, based on statistical analysis of the unused capacity and considering technical aspects and capacities in adjacent networks.
Additional firm capacity will be offered for next year?, quarterly, monthly and daily products.
Additional firm capacity will be sold only after allocation of available capacity and any other released capacity.
Interruptible capacity will be interrupted before launching the buy-back mechanism.
Shippers won’t be able to renominate upwards when the buy-back mechanism is launched.
TSOs will regularly inform NRAs on this mechanism application.

## Slide 24
III. Congestion Management Procedures
Implementation of Oversubscription and buy back by October 2013 (III)
Points under discussion/ to be proposed initially by TSOs
Products
  Firm capacity to be offered for next year: yearly product (y+1), quarterly products, monthly products and daily products.
The IT tool to buy-back the oversold firm capacity
  Platform to allocate capacity products
How cost and benefits are shared with this CMP
Other issues:
  Difficulties in the implementation of OSBB
  Some countries are going to ask for an exemption in order to delay the implementation of this mechanism.
  Possibility to test the mechanism in some IPs before introducing it in every IP was proposed.
  Possibility to implement first the UIOLI short-term as the Germans to avoid OSBB
  General difficulties to implement some of this mechanism without a joint IT

## Slide 25
III.1. CMP Roadmap for SGRI
DEADLINE | RESPONSIBLE | TASKS
14 May 2013 | TSOs | TSOs Document containing the completed detailed definition of capacity surrender and LT UIOLI. Detailed proposals of OSBB mechanism. Including different timescales, examples and implementation agenda for the three CMPs
June 2013 | NRAs | NRAs feedback on the TSOs document
July 2013 | NRAs/TSOs | Evaluation of contractual congestion situation at IPs/ statistic data
July 2013 | NRAs/TSOs/STK | Public Consultation on the procedures
September 2013 | NRAs | NRAs approval of the CMPs
III. Congestion Management Procedures

## Slide 26
III.2. Detailed proposal on surrender and LT UIOLI
(for information by TSOs)
III. Congestion Management Procedures

## Slide 27
III.3. Next steps and calendar
(for discussion)
III. Congestion Management Procedures

## Slide 28
IV. Infrastructures
Area of work | Responsible | Starting | Deadline
Regular update and publication in CEER website of project status of OS 2013 and 2015 | TSOs-NRAs | Dec. (yearly) | Jun. (yearly)
Drafting of the South Regional Investment Plan 2012 | TSOs | Jul. 2011 | Jan. 2012 (COMPLETED)
Feedback to ENTSO-G on contents and methodology of the regional investment plan | NRAs | Jan. 2012 | Jul. 2012 (COMPLETED)
Input to ENTSO-G for the Community-wide TYNDP 2013 | TSOs | Jan. 2012 | Apr. 2013
Creation of a working group in the region in order to test the process of PCI identification | NRAs -TSOs | Mar. 2012 | March 2013
Drafting of the South Regional Investment Plan 2014 | TSOs | Jan. 2013 | Apr. 2014
IV.1. Update on PCI Identification (for information by NRAs)
IV.2. South Gas Regional Investment Plan (for information by TSOs)

## Slide 29
IV.1. Update on PCI Identification
(for information by regulators)
IV. Infrastructures

## Slide 30
IV.1. Update on PCI identification
IV. Infrastructures
  8th meeting held on 22th April:
  The PCIs list for the N-S Western corridor was presented by the EC. The projects were ranked according to their assessment via quantitative and qualitative parameters. The group approved to include the first 20 ranked projects in the gas PCIs list (limited to 50 projects).
  The list includes several projects in Spain, Portugal and France. Any of this projects are part of a cluster
  The list will be sent to ACER in order to get their opinion in one month. Then, it will be discussed and approved by a high level group with representatives of the EC and MMSS. The approval and publication is expected by September this year.
  The EC informed that the group will be called, once the complete list is approved, in order to work on investment incentives and cost allocation
  Attendants complained again about the methodology used to assess LNG and storage and asked the EC to consider different approaches in future assessments.
  ENTSOG is working in the cost benefit analysis methodology
  The Infrastructure Regulation has been approved the 17th April (Regulation EC 347/2013)
North-South Gas Interconnections in Western Europe

## Slide 31
IV.1. Update on PCI identification
IV. Infrastructures
North-South Gas Interconnections in Western Europe

## Slide 32
IV.1. Update on PCI identification
IV. Infrastructures
North-South Gas Interconnections in Western Europe

## Slide 33
IV.2. South Gas Regional Investment Plan
(for information by TSOs)
IV. Infrastructures

## Slide 34
Next meetings:
23rd IG: 12th June
V. CALENDAR 2013