## Slide 1
12th December 2014
Teleconference
29th IG Meeting South Gas Regional Initiative

## Slide 2: Agenda

## Slide 3
II. WP 2015-2016
The WP was submitted to public consultation on the ACER website from 3 to 24 October 2014
11 responses received:
  3 TSOs: ENAGAS, TIGF, GRTGaz
  4 shippers: EDP, GNF, GDFSuez, UFG (confidential)
  4 associations: AGN, EDP, EFET, UPRIGAZ
General comments:
All stk welcome the WP and emphasize the importance of harmonising and making compatible rules in the three countries to facilitate cross-border flows and gas markets regional integration towards the internal energy market.
A coordinated early implementation of network codes as a permanent objective. Adapting national rules in time, transparency, coordination and close collaboration.
They insist on more active participation of NRAs and TSOs in the Iberian gas market creation, as a first step to enable gas flows between the Iberian Peninsula and France.

## Slide 4
II. WP 2015-2016
Significant suggestions that amended the WP:
  1 TSO suggested postpone deadline for the implementation of incremental capacity until Q1 2016
  3 TSOs and 1 shipper suggested that the implementation of ST UIOLI mechanism requires a detailed analysis to decide if all conditions for its implementation are fulfilled in the region.
  One shipper and one association suggested the adoption of a common roadmap with clear commitments for Iberian hub development taking into consideration the comments received to the Public consultation of the “Study about models for integration of the Spanish and Portuguese gas markets in a common Iberian natural gas market”.
  Six respondents (4 shippers, 1 association and 1 TSO) proposed that the harmonisation of the reference temperature needs to be further analysed. They support the provision established in article 14 of the draft Interoperability and Data Exchange Network code which specifies that alternative reference temperatures can be used if conversion factors are provided and used accordingly.

## Slide 5
III. Work Plan 2015-2016
CAM
Task | Responsible | Start | Deadline
I.1. Continue working on early implementation of CAM NC, allocating yearly, quarterly, monthly, daily and within-day capacity products at the two VIPs. Preparing the first day-ahead and within-day capacity auctions in the two VIPS for November 2015 | NRAs-TSOs-stk | Permanent – binding in November 2015 | 
I.2. Participating in the ACER Roadmap for the early implementation of the CAM NC as part of the Core Group, CAM Coordination Group and EU Stakeholders group. Revisions and updates are coordinated by ACER/ENTSOG | NRAs-TSOs | Permanent – binding in November 2015 | 
I.3. Implementation jointly in the region the CAM NC on incremental and new capacity | NRAs-TSOs-stk | January 2015 | Q1 2016

## Slide 6
CMP
Task | Responsible | Start | Deadline
II.1. Assessment of the operational mechanisms from 1 October 2013: UIOLI LT, capacity surrender and OSBB. Cooperation works to approve the proposals by the TSOs in the region about incentive-based oversubscription and buy-back schemes | NRAs-TSOs | Initiated | Q1 2015
I.2. Analysis of the conditions for the implementation of firm day-ahead UIOLI by July 2016 in the region if the considered IP is declared congested in ACER’s annual monitoring report. | NRAs-TSOs | Q3 2015 | Q2 2016
III. Work Plan 2015-2016

## Slide 7
III. Balancing
Task | Responsible | Start | Deadline
III.1. Exchange information on the implementation of the Balancing NC in the three countries. Exchange experiences and updating of the process of merging the French balancing zones between PEG GRTgaz Sud and TIGF – foreseen in April 2015. Analyse the current configuration of national balancing zones and the integration in the region to help developing hubs. Regulators work in cooperation to progress on the harmonisation of balancing regimes. | NRAs-TSOs | Initiated | 1 October 2016
III. Work Plan 2015-2016

## Slide 8
II. Evaluation of responses
Task | Responsible | Start | Deadline
IV.1. Definition of specific actions and measures to be taken in coordination with NRAs, TSOs and stakeholders in the Region, on the harmonisation of the gas year, gas day, nomination and renomination procedures, data exchange as the priorities by 1st November 2015 | NRAs-TSOs-stk | Initiated | 1 November 2015
IV. Interoperability and data exchange

## Slide 9
Task | Responsible | Start | Deadline
V.1. Input from the NRAs and TSOs in the region to ENTSOG for the preparation of the EU-wide investment plan. Next TYNDP is expected to be published in 2015. Elaboration of the third edition of GRIP South will be published in 2016 | NRAs-TSOs | Q1 2015 | Q2 2016
V.2. Participation in the regional working group focused on the PCIs identification process: second Union list of gas PCIs is foreseen to be adopted by the EC in 2015. Regional cooperation to take decision on CBCA under requested by TSOs in the South Region. Monitoring the development of the PCIs in the region | NRAs-TSOs | Permanent | 
V. Infrastructures
III. Work Plan 2015-2016

## Slide 10
Task | Responsible | Start | Deadline
VI.1. Evaluation of responses received by stakeholders in the public hearing to the study elaborated by Regulators for analyzing the models for the integration of the Spanish and Portuguese gas markets in a common Iberian natural gas hub | NRAs-TSOs-STK | Initiated | Q1 2015
VI.2. Preliminary analysis, impact assessment and roadmap design for the integration of Spain and Portugal gas markets into an integrated gas market in the South Region. Definition of tasks, responsibilities and deadlines | NRAs-TSOs-STK | Q3 2015 | Q4 2016
VI. Hub development
III. Work Plan 2015-2016

## Slide 11
  III.1. Results of the last monthly auctions
  (for information by TSOs)
III. CAM NC

## Slide 12
  III.2. Next steps
    Preparing daily auctions from November 2015
    Is it necessary to take actions from the NRAs?
    Is there any change with regard to PRISMA as the IT platform?
    Any suggestion?
  (for discussion)
III. CAM NC

## Slide 13
  (for information by TSOs)
IV. CMP: last development of OSBB proposal

## Slide 14
IV. CMP: last development of OSBB proposal
CNMC preliminary evaluation of the OSBB methodology proposal to offer additional capacity, submitted by ENAGÁS:
Positive evaluation, complying with European rules on CMP (EC Decision of 24 August 2012) and Circular 1/2013 of CNMC.
Buy-back methodology proposal is missing. When it will be ready?
Level of agreement among adjacent TSOs: TIGF / REN ?
Open issues:
  Date of entering into force
  Frequency of updating: parameters and methodology
A public consultation will take place before approval: SGRI? Both methodologies (OS&BB)?

## Slide 15
  (for information by NRAs)
V. Iberian gas market integration
Evaluation of responses to public consultation on the “Study on models for integration of the Spanish and Portuguese gas markets”

## Slide 16
V. Iberian gas market integration
Evaluation of responses to public consultation on the “Study on models for integration of the Spanish and Portuguese gas markets”
The public consultation on Iberian Natural Gas Market was carried out through a dedicated questionnaire on the Spanish and Portuguese Energy Regulators website. The deadline for responses was 15th September 2014.
Stakeholders are asked to have in mind the need for short term concrete positive developments in the market integration of the wholesale gas markets of Portugal and Spain and the longer term, and also the necessary steps to reach those goals, taking into account the current regulatory framework in both countries.
As a result of the public consultation we received 23 responses.
Analysis of the feedback received by stakeholders in the public hearing and Final document to be approved by CNMC- ERSE (2015-Q1)

## Slide 17
  (for information by NRAs)
VI. Balancing NC implementation in the three countries

## Slide 18
VI. Balancing NC implementation in the three countries
FRANCE
SPAIN
PORTUGAL
Oral update
In September 2014, GTS (the Technical System Manager, the agent in charge of the balancing) –following article 52 - sent a justified request to the CNMC asking for an extension of the period to implement the code – by 1 October 2016.
In October 2014, CNMC accepted the request. The answer was also sent to European Commission and ACER.
CNMC is currently preparing the legal act “Circular” to regulate the gas balancing regime.
Oral update

## Slide 19
  (for discussion)
VII. Interoperability and data exchange NC
Calendar and detailed tasks for the harmonisation: gas day, nomination and renomination procedures, data exchange– priorities for 1st Nov 2015

## Slide 20
      Is it necessary to adapt some national regulation?
      A detailed plan for the TSOs is needed?
  (for discussion)
VII. Interoperability and data exchange NC
Calendar and detailed tasks for the harmonisation: gas day, nomination and renomination procedures, data exchange– priorities for 1st Nov 2015

## Slide 21
  (for information by NRAs)
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI

## Slide 22
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI
A new meeting to select the second list of PCIs was held on 21 November 2014. The following issues were presented/discussed:
The terms of reference of the Regional Groups (decision making powers are restricted to Member States and the Commission only)
The methodology for the assessment of the candidates (ENTSOG CBA methodology –cost and benefits-, and Joint Research Center methodology – project ranking -)
A preliminary candidates list
The projects clustering, to be proposed by ENTSOG
The Regional Groups’ work calendar
Comments to the ToR were expected by 5 December
Comments by project promoters (PPs) on the preliminary list were also expected on 5 December (missing projects, projects in wrong corridors, etc.)
PPs to make the information on their candidates public on 5 December
Ministries approving candidates in their territory on 9 January
On 3 December an email was sent to NRAs asking for their comments on ENTSOG projects clustering proposal. The answer must be sent by 12 December.

## Slide 23
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI
Cluster | PCI | Project promoter | Country | Starting operation date

## Slide 24
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI
Cluster | PCI | Project promoter | Country | Starting operation date

## Slide 25
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI
Cluster | PCI | Project promoter | Country | Starting operation date

## Slide 26
VIII. Infrastructures
VIII.I. Update of the meetings of Regional groups for PCI
NRAs Concerns about:
Cluster of infrastructures.
Lack of technical assessment.
Unclear CBA methodology.
CBCA
Complicated process for the PCI assessment from a regional perspective.
How are we going to tackle this?

## Slide 27
  (for information by TSOs)
IX. Infrastructures
IX.II. Candidate projects of common interests in the Region

## Slide 28
  (for information by TSOs)
IX. Infrastructures
IX.III. ENTSOG CBA methodology

## Slide 29
Next meetings:
SG meeting in January?
IG physical meeting in January?
VI. AOB and next meetings