26th IG Meeting. South Gas Regional Initiative

23th January 2013, from 10:00 h to 13:00 h

Teleconference

List of participants

| Last name | First name | Organization |
| --- | --- | --- |
| Adan | María Paz | ENAGAS |
| Andre | Gabriel | TIGF |
| Barrera | Ana | CNMC |
| Chekli | Youssef | TIGF |
| De Vicente | Mª Ángeles | ENAGAS |
| Diniz | Valter | REN |
| Domingues | António | ERSE |
| Esnault | Benoit | CRE |
| Ferreira | Sandra | ERSE |
| López | Manuel José | ENAGAS |
| Mathieu | Carole | CRE |
| Monco | Guillermo | ENAGAS |
| Moreno | Beatriz | CNMC |
| Oliveira | Paulo | ERSE |
| Parada | Luis Ignacio | ENAGAS |
| Prieto | Rocío | CNE |
| Huerre | Thomas | GRTGaz |
| Verdelho | Pedro | ERSE |

All documents presented in this meeting are available on ACER web page:

http://www.acer.europa.eu/Gas/Regional_%20Intiatives/South_GRI/26th_South_IG/default.aspx

- Opening

  - Welcome

The chair welcomed all participants and expressed their pleasure for holding this 26th Implementation Group (IG) meeting, focused on the early implementation of NC CAM.

  - Approval of the agenda and the last meeting minutes

The agenda was approved without changes. Additionally, the minutes of the 25th IG meeting were also approved without changes.

- Steps to progress on the implementation of the CAM NC

II.1. Update of the PRISMA training sessions

TSOs informed about PRISMA training sessions which were held in Madrid on 14 January (45 attendants from 16 shippers, 1 regulator and 3 TSOs) and in Bucelas, Portugal on 15 January (25 attendants from 5 shippers and 1 TSO).

ENAGAS and REN signed the project pilots with PRISMA, to use the European platform that is already in operation. Also, from French side the situation is ready for the first auction in March.

Regulators encouraged TSOs to continue working so that the platform is tested and ready for shippers’ registration. Some shippers in the Region have already completed the registration process in the platform.

II.2. Status of the approval of regulatory provisions in each country

Regulators in the three countries informed on the status of regulatory developments. CNMC submitted the Circular to Public Consultation and a reviewed version is expected to be approved by the BoR by mid-February.

A Public Consultation has been launched by CRE, on the basis of GRTgaz and TIGF proposals, it is open until 31st January. CRE Deliberation is due by mid-February too.

ERSE informed that the TSO CAM Information Memorandum will be approved by ERSE in 15 days after the launch of the public consultation. The final approval it is expected for mid-February.

In relation to the supervision of the capacity allocation process, CNMC expressed that the monitoring tasks will be carried out during the process and ex post. CRE will monitor the auction process and allocation results for yearly and quarterly products and will follow the results of daily auctions.

II.3. Issues to be agreed

- Capacity figures to be offered in March and June: TSOs presented the preliminary capacity figures to offer in March and June. Some issues were discussed and it was agreed that the interruptible capacity will be offered when 98% technical capacity has previously been sold. Regulators required TSOs to provide the final figures in kWh/h at 25ºC, along next week. NRAs will review data to check that they follow the rules agreed in the Region.

- Transferring contracts from physical to virtual points: before 1st October 2014 they will be transferred.

- Definition of large and small price steps for each type of product: TSOs will define them at least for the auction in March next week and communicate them as soon as possible.

- Documents to upload by TSOs in the platform for shippers to agree: ENAGAS will upload two different documents at the two borders. TIGF will upload the document after CRE Public Consultation. REN will upload the Information Memorandum once approved by regulators.

A bilateral Telco meeting between Spain and Portugal is proposed next week (the date will be agreed by email) to discuss the TSO CAM Information Memorandum.

- Clarification on the potential offer of unbundled capacity and interruptible capacity in 2014. An agreement is needed to offer the interruptible capacity at the Spanish-Portuguese border. The Portuguese proposal is to offer it as bundled. The main concern from Spanish side is to have different rules at the two borders and to offer a non attractive product to the market. Moreover the Regulation only refers to bundling of firm capacity. Since no interruptible capacity will be offered in March, further details will be analyzed and TSOs will present a proposal on the conditions and rules for interruptible capacity in the three countries at the next IG meeting.

- Secondary market: TSOs will put in place a coordinated procedure to allow shippers to trade the bundled capacity in the secondary market. Shippers will communicate TSOs the potential trading. GRTGaz informed that they will use PRISMA secondary functionalities in April 2014.

- Exchange of information between adjacent TSOs. It’s crucial to ensure that the process is transparent and that all agents are well informed, in particular in these two first auctions. TSOs websites must publish the information required by the market. NRAS must be informed after the auction. TSOs will inform NRAs and the market, if needed, following the REMIT provisions. Also, NRAs and the market must be informed in case of disruption. An annual report containing results of the auction and ways to improve the process will be submitted to NRAs after the first year.

- Stakeholders’ information: TSOs will communicate the allocated capacity to the participants and also the results to the market.

- Monitoring by NRAs. Regulators will have access to public information via PRISMA. They could request TSOs the information to perform the monitoring task.

- Information about other capacity allocations calendar in the region and beyond. The calendar of the different capacity allocations in the region, not only at IPs, must be published in due time, so that shipper will be well and timely informed.

- AOB and next meetings

ENAGAS informs that the 2013 South Gas Regional Investment Plan - GRIP was submitted to Public Consultation and there was little participation. Therefore, TSOs encourage NRAs to send their opinion.

The proposal dates of the next meetings are:

- 21st SG meeting: 19 February

- 27th IG meeting:  28 March - telco

- 28th IG meeting: 30 April - telco

- 22nd SG meeting: 21 May