## Slide 1
NWE Day-Ahead Project
1st NWE Stakeholder Workshop
London 9th December 2011
ENTSO-E Regional Group Northwest Europe

## Slide 2: Introduction
19th European Electricity Regulatory Forum (December 2010): The Forum agreed that price coupling in north-west Europe (CWE, Nordic regions and GB) should be developed and implemented by end 2012, as a first step for pan European price coupling.
20th European Electricity Regulatory Forum (May 2011): The Forum supported the continuation of the NWE project for both day-ahead and intra-day markets, in order to meet the target date of 2012.
ACERs roadmap requests the TSOs and PXs to deliver a single European price coupling by 2014
First step is to deliver NWE (CWE, Nordic, GB) by the end of 2012

## Slide 3: Introduction
NWE TSOs and PXs recognise the importance of NWE as a pragmatic implementation project
All TSOs and PXs in NWE have already taken the commitment to replace ITVC in June 2012 when ITVC was launched in November 2010
NWE has a central role due to geography and advanced development
The solution should ensure extendibility of day-ahead price coupling to other regions
The time schedules are challenging and the NWE TSOs and NWE PXs, as well as the regulators, need to focus to have a smooth and efficient achievement of the NWE price coupling

## Slide 4: Towards a European power market
The Nordic market – 2000
  Including Estonia 2010
Central West Europe – 2010
ITVC – 2011
  Including embedded solution for BritNed cable to GB via APX and Price Coupling on SwePol via NPS
Chart: 
| Norden | CWE | NWE tillegg | Europe tillegg
Salg | 400 | 2000 | 200 | 900

## Slide 5: Towards a European power market
The Nordic market – 2000
  Including Estonia 2010 (and full Baltic prel. end 2012)
Central West Europe – 2010
ITVC – 2011
Including embedded solution for BritNed cable to GB via APX and Price Coupling on SwePol via NPS
North West Europe – 2012
Including Price Coupling on SwePol via NPS, and NPSs work with the local TSOs on establishing day-ahead markets in Latvia and Lithuania
Chart: 
| Norden | CWE | NWE tillegg | Europe tillegg
Salg | 400 | 1400 | 500 | 900
2300 TWh

## Slide 6: Towards a European power market
The Nordic market – 2000
Central West Europe – 2010
ITVC – 2011
North West Europe – 2012
European solution – 2014
Chart: 
| Norden | CWE | NWE tillegg | Europe tillegg
Salg | 400 | 1400 | 500 | 900
3200 TWh

## Slide 7: Status on the NWE work
13 TSOs covering the Nordic, BeNeLux, France, Germany and GB
NWE TSOs have signed agreement with CASC as TSO’s administration and project manager
NWE TSO organization is in place
NWE TSOs delivered their requirements for the NWE algorithm
TSO share of the design cost of NWE solution is agreed between the NWE TSOs

## Slide 8: Status on the algorithm requirements - PCR assessment
The PCR project parties have selected the day-ahead market coupling algorithm CWE COSMOS, currently in use in the CWE region, as starting point for the development of the NWE algorithm
NWE TSOs have checked how far their algorithm requirements are met and to which extent further development work is needed to create the prototype for the NWE region
Assessment shows, in general
  majority of the requirements are in operation or has already been developed and tested in CWE context
  however, all these requirements shall be tested in NWE context
  a couple of requirements need further development and investigation before implementation and testing, because they have not been addressed before
ENTSO-E is working to deliver their assessment of the PCR algorithm as a starting point for Europe by January 2011

## Slide 9: NWE TSO organization
Steering Committee
(TSO SC)
Chair: Bente Hagem
TSO Project Manager
Corne Meeuwis (CASC)
Project Day ahead
Chair: Frederik Johnsen (CASC)
Project Legal
Chair: Pierre Bernard (Elia)
Project Intraday Chair: Lucy Sarkisian, Co-convener Marie Dufourg

## Slide 10: Status on the NWE work TSOs - PXs
Monthly coordination meetings between the TSOs and PXs since September in order to achieve:
    A joint project with a common Steering Committee
    Develop and sign agreement (All Party Cooperation Agreement (APCA)) to handle cost sharing, governance etc. between the TSOs and PXs
    Development and implementation of a NWE market coupling solution

## Slide 11: Status on the NWE work TSOs - PXs
Little progress has been made in the cooperation with the PXs the last months. The joint project is striving to achieve:
  A joint PX proposal for a complete NWE market coupling solution
  A joint PX budget for the design and implementation phase
  A detailed joint project plan
  A common view on major governance issues
NWE TSOs are still waiting for a common proposal from the NWE PXs
As a result of this, and in order to keep the time schedule, the NWE TSOs will also investigate fallback strategies to the joint PCR project

## Slide 12: The way forward
In the NWE TSO SC meeting 14th December the TSO will discuss:
The 21st Florence conclusions
Possible common position from the PXs
The way forward, including fallback strategies
The NWE TSOs will do their utmost to deliver the NWE price coupling according to the time schedule in ACERs roadmap

## Slide 13
The first phase is the price coupling in North West Europe